IBS HI SALE PLATFORM v2.1

DATABASE CONSTRUCTION PLAN

From NAS + Google Drive to Unified Sale Intelligence Platform

| Version | 2.1 |
| --- | --- |
| Date | 28 April 2026 |
| Author | AI Chief of Staff |
| For | Chairman |
| Status | DRAFT - Awaiting Approval |
| Architecture | Layer 2 of IBS One |
| Database | SQLite (dev) → PostgreSQL (prod) |
| Tables | 28 (16 existing + 12 new) |

# Table of Contents

# 1. Executive Summary

## 1.1 Objective

This document defines the comprehensive plan to construct the IBS HI Sale Platform v2.1 database by consolidating fragmented sales data from NAS (16 KINH DOANH-KTKH folders, 3,250+ files) and Google Drive (7,531 files, 7.2GB) into a unified 28-table architecture serving all 12 platform modules.

## 1.2 Current State

Sales operations are currently fragmented across Gmail (ibshi@ + hieunh@), Synology NAS (16 departmental folders), Google Drive (Sale folder with quotations, reports, contracts), Excel spreadsheets (Workflow 2026 with 988 customers), and tribal knowledge. This results in 5-7 day quotation turnaround, 6.7% win rate (11 contracts from 164 RFQs in 2025), and no single source of truth for pipeline, customer, or financial data.

## 1.3 Target State

A unified SQLite database (migrating to PostgreSQL) with 28 tables covering 9 sale functions: Sales Finding, RFQ Processing, Negotiation, Customer Service, Marketing, Capital Recovery, Vendor Registration, Reporting, and Settlement. The database serves as Layer 2 (Sale Intelligence) of the IBS One Platform, with bidirectional sync to Layer 1 (Admin/PM via ibshi1).

## 1.4 Key Numbers

| 28 Tables | 20 Data Sources | ~55,000 Initial Rows | 4 Phases (12 months) |
| --- | --- | --- | --- |
| 16 existing + 12 new | NAS + GDrive + Gmail API + L1 | Growing to 130K+/year | P0 ASAP through P3 Jun 2027 |

# 2. Data Source Inventory

## 2.1 Google Drive (Sale/)

Total: 7,531 files, 7.2GB across 14 top-level folders. Key data-rich files identified:

| ID | Source File / Folder | Format | Size | Key Volume | Critical Content |
| --- | --- | --- | --- | --- | --- |
| DS1 | Quotation Record (to 08.2025).xlsx | XLSX | ~5MB | 1,236+1,036 rows | RECORD, WF dong bo (53 cols), type of product (17), Cus-Code, Contract, S&M, Planning |
| DS2 | 03.BaoGia_Quotations/ | Mixed | ~2GB | 7,209 files | Monthly quotation packages (PDF+XLS+DWG) from 202401-2026 |
| DS3 | customers.json | JSON | 209MB | ~988 customers | Full customer database with contacts, addresses, history |
| DS4 | Client List (2025).xlsx | XLSX | ~1MB | 61 clients | Customer codes, account manager assignments (Hieu/Paul) |
| DS5 | IBSHI Khach hang tiem nang.xlsx | XLSX | ~1MB | 33+15 records | Pipeline opportunities + capital recovery (ThuHoiVon) |
| DS6 | Sale Plan 25-26-27 (Gia khoan).xlsx | XLSX | ~3MB | 1,048 rows | Invoice Status (65 cols), REVISED SALES PLAN with targets |
| DS7 | BAO CAO THANG 01.2026 - KTKH.xlsx | XLSX | ~2MB | 1,025 rows | Monthly KTKH report (83 cols), 7 sheets |
| DS8 | 02.BaoCao_Reports/ | Mixed | ~500MB | 78 files | Weekly reports (02.01), Monthly (02.02), Yearly (02.03) |
| DS9 | MKT/ | Mixed | ~200MB | 13 files | Corporate presentations, company profiles, brochures |
| DS10 | 05.HopDong_Contracts/ | Mixed | ~1GB | 50+ files | WithoutPrice (05.01) + WithPrice (05.02) contracts |

## 2.2 NAS (KINH DOANH-KTKH/)

16 departmental folders covering 13 business functions. Additional data sources beyond GDrive mirror:

| ID | NAS Folder | Content | Target Tables |
| --- | --- | --- | --- |
| DS11 | 06.ChiPhiSanXuat_CostBreakdown/ | Production cost breakdowns by product | quote_templates, settlements |
| DS12 | 08.KHKDKeHoach_BusinessPlans/ | KHKD annual plans and targets | khkd_targets |
| DS13 | 14.PhanTichDoiThu_CompetitorAnalysis/ | Competitor intelligence files | market_signals |
| DS14 | 11.QuanLyKhachHang_CRM/ | Legacy CRM records | customer_interactions |
| DS15 | 12.BaoCaoTaiChinh_Financial/ | Financial reports and reconciliation | settlements, commissions |
| DS16 | 04.MauBieu_Templates/ | Standard form templates | quote_templates, email_templates |
| DS17 | 13.TraiNghiemKhachHang_CX/ | Customer experience records | customer_interactions |
| DS18 | 10.Marketing/ | Marketing materials and campaigns | digital_content |
| DS19 | 09.DanhGiaNhaCungCap_VendorAssessment/ | Vendor evaluation records | market_signals (vendor data) |

## 2.3 Online Sources

| ID | Source | Content | Target Tables |
| --- | --- | --- | --- |
| DS20 | Gmail API (ibshi@ + hieunh@) | Real-time email sync, classification, attachment indexing | emails, tasks, email_activity_log |
| DS21 | L1 ibshi1 (PM/Workflow API) | Project codes, workflow status, task sync, milestone updates | pm_sync_log, opportunities (project_code) |

# 3. 28-Table Architecture

## 3.1 Complete Table Registry

| # | Table Name | Module | Est. Rows | Priority | Status | Primary Source |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | sale_customers | M4/M5 CRM | 988 | P0 | EXISTS | DS3+DS4 |
| 2 | sale_customer_contacts | M5 CRM 360 | 2,000 | P0 | EXISTS | DS3+DS4 |
| 3 | sale_product_categories | M2 Product | 7+17 | P0 | SEEDED | DS1 |
| 4 | sale_opportunities | M4 Pipeline | 1,100 | P0 | EXISTS | DS1+DS5 |
| 5 | sale_emails | M3 Email | 5,000 | P0 | EXISTS | DS20 |
| 6 | sale_tasks | M3/M4 Task | 3,000 | P0 | EXISTS | DS20+auto |
| 7 | sale_follow_up_schedules | M4.6 Reminder | 1,100 | P0 | EXISTS | Auto-gen |
| 8 | sale_email_templates | M3 Email | 20 | P0 | SEEDED | DS16 |
| 9 | sale_email_activity_log | M3 Email | 15,000 | P0 | EXISTS | Auto-gen |
| 10 | sale_khkd_targets | M4 KHKD | 5 | P0 | SEEDED | DS12 |
| 11 | sale_nas_file_links | Cross-module | 10,000 | P1 | EXISTS | NAS scan |
| 12 | sale_monitored_mailboxes | M3 Email | 10 | P0 | SEEDED | Config |
| 13 | sale_user_roles | Cross-module | 25 | P0 | SEEDED | Config+DS21 |
| 14 | sale_pm_sync_log | Cross-module | 5,000/yr | P0 | EXISTS | DS21 |
| 15 | sale_import_log | Governance | 500 | P0 | EXISTS | Auto-gen |
| 16 | sale_audit_log | Governance | 50,000/yr | P0 | EXISTS | Auto-gen |
| 17 | sale_market_signals | M1 Market Intel | 500+ | P1 | NEW | DS13+DS14 |
| 18 | sale_product_opportunities | M2 Product | 2,000 | P1 | NEW | DS1+DS4 |
| 19 | sale_quotation_revisions | M4.5 Revision | 3,500 | P0 | NEW | DS1+DS2 |
| 20 | sale_quote_templates | M4.7 Auto-Quote | 50 | P1 | NEW | DS11+DS16 |
| 21 | sale_customer_interactions | M5 CRM 360 | 3,000 | P1 | NEW | DS8+DS14 |
| 22 | sale_commissions | M6 Commission | 1,500 | P2 | NEW | DS6 |
| 23 | sale_contract_milestones | M7.1 Capital | 4,000 | P2 | NEW | DS6+DS10 |
| 24 | sale_change_orders | M7.2 Change | 300 | P2 | NEW | DS10 |
| 25 | sale_settlements | M7.3 Settlement | 500 | P2 | NEW | DS6+DS15 |
| 26 | sale_report_configs | M8 Auto-Report | 15 | P3 | NEW | DS8 |
| 27 | sale_digital_content | M10 Marketing | 100 | P3 | NEW | DS9+DS18 |
| 28 | sale_inter_dept_tasks | M11 Inter-dept | 2,000/yr | P3 | NEW | Auto-gen |

## 3.2 New Tables Detail (17-28)

The following 12 tables extend the existing 16-table schema to cover all 12 modules of Sale Platform v2.1. Each table includes module mapping, primary data sources, key columns, and estimated initial load volume.

### Table 17: sale_market_signals

| Module | M1 Market Intelligence |
| --- | --- |
| Columns | 20 columns |
| Purpose | Captures competitor alerts, market events, industry news, and tender notices. AI relevance scoring (0.0-1.0) enables automated signal prioritization. |
| Data Sources | DS13 (NAS CompetitorAnalysis), DS19 (VendorAssessment), web scraping, manual entry |
| Est. Rows | ~500 initial + 50/month |

### Table 18: sale_product_opportunities

| Module | M2 Product-Capability |
| --- | --- |
| Columns | 17 columns |
| Purpose | Product-customer fit matrix mapping IBS capabilities to customer needs. Computed from historical win rate, revenue, and tonnage per product-customer pair. |
| Data Sources | DS1 (type of product x Cus-Code), DS4 (Client List), aggregated from sale_opportunities |
| Est. Rows | ~2,000 |

### Table 19: sale_quotation_revisions

| Module | M4.5 Quotation Revision (P0) |
| --- | --- |
| Columns | 25 columns |
| Purpose | Tracks full revision history per opportunity: price changes, scope edits, customer responses. Enables revision analytics and price drift detection. |
| Data Sources | DS1 (RECORD: 1,236 rows), DS2 (7,209 quotation files), WF dong bo (1,036 rows) |
| Est. Rows | ~3,500 |

### Table 20: sale_quote_templates

| Module | M4.7 Auto-Quote Engine |
| --- | --- |
| Columns | 22 columns |
| Purpose | Reusable cost breakdown templates and standard pricing for one-click quotation generation. Includes weight ranges, complexity factors, and target GM%. |
| Data Sources | DS11 (CostBreakdown), DS16 (Templates), historical quotation aggregation |
| Est. Rows | ~50 |

### Table 21: sale_customer_interactions

| Module | M5 CRM 360 |
| --- | --- |
| Columns | 20 columns |
| Purpose | Unified interaction log: meetings, calls, site visits, exhibitions, factory tours. Includes AI sentiment scoring and next-action tracking. |
| Data Sources | DS8 (78 report files), DS14 (CRM), DS17 (CX), Gmail meeting invites |
| Est. Rows | ~3,000 initial + 100/month |

### Table 22: sale_commissions

| Module | M6 Commission |
| --- | --- |
| Columns | 24 columns |
| Purpose | GP-based commission calculation with 3 tiers (<15%, 15-25%, >25% GM), role-based splits (Lead 70% / Support 30%), and payout tracking. |
| Data Sources | DS6 (Invoice Status: 1,048 rows), sale_opportunities GP fields |
| Est. Rows | ~1,500 |

### Table 23: sale_contract_milestones

| Module | M7.1 Capital Recovery |
| --- | --- |
| Columns | 22 columns |
| Purpose | Delivery milestones, payment terms, invoice scheduling per contract. Tracks overdue days and penalty amounts for capital recovery dashboards. |
| Data Sources | DS10 (50+ contract files), DS6 (Invoice Status), DS7 (KTKH reports) |
| Est. Rows | ~4,000 |

### Table 24: sale_change_orders

| Module | M7.2 Change Orders |
| --- | --- |
| Columns | 22 columns |
| Purpose | Scope changes, price adjustments, and contract amendments. Tracks value delta, GM impact, and schedule impact for margin erosion alerts. |
| Data Sources | DS10 (contract amendment files), manual entry from PMs |
| Est. Rows | ~300 |

### Table 25: sale_settlements

| Module | M7.3 Settlement |
| --- | --- |
| Columns | 30 columns |
| Purpose | Final project reconciliation: planned vs actual cost/revenue/margin. Includes variance analysis and retention tracking. |
| Data Sources | DS6, DS11 (CostBreakdown), DS15 (Financial), DS7 (KTKH reports) |
| Est. Rows | ~500 |

### Table 26: sale_report_configs

| Module | M8 Auto-Report |
| --- | --- |
| Columns | 19 columns |
| Purpose | Scheduled report definitions with cron scheduling, template configs (JSON), and distribution lists. Automates weekly pipeline and monthly KTKH reports. |
| Data Sources | DS8 (report structure analysis), manual configuration |
| Est. Rows | ~15 |

### Table 27: sale_digital_content

| Module | M10 Digital Marketing |
| --- | --- |
| Columns | 25 columns |
| Purpose | Content library: brochures, presentations, company profiles. Includes campaign tracking (channel, budget, leads generated) and usage analytics. |
| Data Sources | DS9 (MKT/ 13 files), DS18 (NAS Marketing/) |
| Est. Rows | ~100 |

### Table 28: sale_inter_dept_tasks

| Module | M11 Inter-dept Task Engine |
| --- | --- |
| Columns | 28 columns |
| Purpose | Cross-department task routing with SLA tracking, multi-step workflows, and escalation chains. Links to sale_tasks for backward compatibility. |
| Data Sources | Auto-generated from workflows, sale_tasks escalations |
| Est. Rows | ~2,000/year |

# 4. Dependency Graph & Import Order

## 4.1 Four-Level Dependency Structure

All 28 tables are organized into 4 dependency levels. Tables at each level can only be loaded after all tables in the levels above have been populated.

Level 0 (Root - No Dependencies) (8 tables)

sale_customers, sale_product_categories, sale_khkd_targets, sale_email_templates, sale_monitored_mailboxes, sale_user_roles, sale_import_log, sale_audit_log

Level 1 (Depends on Level 0) (5 tables)

sale_customer_contacts, sale_opportunities, sale_market_signals, sale_digital_content, sale_report_configs

Level 2 (Depends on Level 1) (10 tables)

sale_emails, sale_follow_up_schedules, sale_quotation_revisions, sale_contract_milestones, sale_change_orders, sale_commissions, sale_product_opportunities, sale_customer_interactions, sale_nas_file_links, sale_pm_sync_log

Level 3 (Depends on Level 2) (5 tables)

sale_tasks, sale_email_activity_log, sale_quote_templates, sale_settlements, sale_inter_dept_tasks

## 4.2 Import Execution Batches

| Batch | Timeline | Tables | Row Volume | Phase |
| --- | --- | --- | --- | --- |
| Batch 1 | Day 1 | Seed data: product_categories, khkd_targets, email_templates, mailboxes, user_roles, customers | ~1,030 | P0 |
| Batch 2 | Day 2-3 | customer_contacts, opportunities | ~3,100 | P0 |
| Batch 3 | Day 4-5 | emails (Gmail backfill), follow_up_schedules, quotation_revisions | ~9,600 | P0 |
| Batch 4 | Day 6-7 | tasks, email_activity_log, pm_sync_log | ~18,000 | P0 |
| Batch 5 | Week 2 | nas_file_links (NAS folder scan) | ~10,000 | P1 |
| Batch 6 | Oct-Dec 26 | market_signals, product_opportunities, quote_templates, customer_interactions | ~5,550 | P1 |
| Batch 7 | Jan-Mar 27 | commissions, contract_milestones, change_orders, settlements | ~6,300 | P2 |
| Batch 8 | Apr-Jun 27 | report_configs, digital_content, inter_dept_tasks | ~2,115 | P3 |

# 5. ETL Transformation Rules

## 5.1 Customer Deduplication

Three sources contain customer data: customers.json (209MB, ~988 records), Client List 2025 (61 clients with codes), and Workflow 2026 WF dong bo (1,036 rows with Cus-Code column). Deduplication strategy:

- Fuzzy matching: Levenshtein distance + normalized names. Threshold: 85% = auto-merge, 70-85% = manual review, <70% = new record.

- Client List codes (BNE, SPG, BRA, etc.) serve as the canonical code field. Customers without codes get auto-generated codes.

- Country normalization: VN/Vietnam/Viet Nam all map to 'Vietnam'. Region auto-detection from address.

## 5.2 Opportunity Pipeline Mapping

WF dong bo (1,036 rows x 53 columns) maps to sale_opportunities with these key transformations:

- Product group detection: keyword matching on scope text (HRSG keywords: boiler, HRSG, steam; SHIP keywords: vessel, ship, marine; etc.)

- Stage classification: PLHD I=WON, II=NEGOTIATION, III=WON(foreign), IV=QUOTED, V=PROSPECT. Win probability derived from stage.

- Financial fields: Contract Value, Unit Price (USD/ton), GM%, Material/Labor/Subcontractor costs parsed from numeric columns.

- Quotation numbering: YYYYMM-YY.NNN format (e.g., 25001 = January 2025, first quotation). Parsed to quotation_date.

## 5.3 Quotation File Indexing

7,209 files in 03.BaoGia_Quotations/ organized by monthly folders (202401 through 2026). Each quotation has a subfolder containing .xls (cost sheet), .pdf (quotation letter), and .dwg (drawings). Import process:

- Scan monthly folders recursively to build file inventory

- Match subfolder names to opportunity quotation_ref via regex pattern

- Create sale_quotation_revisions records with nas_file_path pointing to NAS location

- Create sale_nas_file_links for each individual file (PDF, XLS, DWG)

## 5.4 Currency & Date Handling

- Currency: All REAL money fields store USD values. VND equivalents calculated using exchange rate from sale_khkd_targets or daily rate. PostgreSQL migration will use NUMERIC(15,2).

- Dates: All TEXT date fields use ISO 8601 (YYYY-MM-DD or YYYY-MM-DDTHH:MM:SSZ). Vietnamese date formats (DD/MM/YYYY) auto-detected and converted.

- JSON fields: Arrays/objects stored as JSON text in SQLite (tags, attendees, cost breakdowns). PostgreSQL migration will use JSONB.

## 5.5 NAS Path Convention

All nas_*_path fields store relative paths from NAS root: //NAS/KINH DOANH-KTKH/. Files remain on NAS; only metadata and paths are indexed in the database. This follows the IBS One principle that the platform is the index, not the storage.

# 6. Phase Execution Plan

## 6.1 Phase 0 (P0) - Foundation MVP

Timeline: ASAP (4-6 weeks from approval)

Tables: 1-16 (existing schema) + Table 19 (quotation_revisions)

Key deliverables: Email+Task engine, Pipeline dashboard, Quotation revision tracking

Data volume: ~31,730 rows across 17 tables

This phase loads all seed data, imports the customer database from customers.json, populates the pipeline from WF dong bo (1,036 opportunities), backfills 6 months of Gmail, and indexes quotation revisions from the RECORD sheet (1,236 rows).

## 6.2 Phase 1 (P1) - Core Expansion

Timeline: Oct-Dec 2026

Tables: 11, 17, 18, 20, 21 (NAS links, Market Intel, Product-Capability, Auto-Quote, CRM 360)

Data volume: ~15,550 additional rows

This phase indexes NAS files (10,000 links), imports competitor intelligence, builds the product-customer fit matrix, creates quotation templates from historical cost data, and populates the CRM 360 interaction log from reports and meeting records.

## 6.3 Phase 2 (P2) - Revenue Ops

Timeline: Jan-Mar 2027

Tables: 22, 23, 24, 25 (Commission, Capital Recovery, Change Orders, Settlement)

Data volume: ~6,300 additional rows

This phase enables the complete contract lifecycle: commission calculation from Invoice Status data (1,048 rows), milestone-based capital recovery tracking, change order management, and final project settlement with planned-vs-actual variance analysis.

## 6.4 Phase 3 (P3) - Scale & Automate

Timeline: Apr-Jun 2027

Tables: 26, 27, 28 (Auto-Report, Digital Marketing, Inter-dept Task Engine)

Data volume: ~2,115 initial rows + ongoing generation

This phase automates report generation (weekly pipeline, monthly KTKH), builds the marketing content library, and enables structured cross-department task routing with SLA tracking.

# 7. Validation & Governance

## 7.1 Post-Import Validation Queries

After each batch import, the following validation queries must pass:

| # | Check | Query Logic | Expected Result |
| --- | --- | --- | --- |
| 1 | Customer completeness | COUNT(*) FROM sale_customers | >= 988 |
| 2 | Opportunity pipeline filled | COUNT(*) FROM sale_opportunities | >= 1,036 |
| 3 | No orphan opportunities | COUNT(*) WHERE customer_id NOT IN (customers) | = 0 |
| 4 | Product groups valid | COUNT(DISTINCT product_group) | = 7 (KHKD categories) |
| 5 | Financial fields non-null | COUNT(*) WHERE contract_value IS NULL AND stage IN (QUOTED,WON) | = 0 |
| 6 | Quotation revisions linked | COUNT(*) WHERE opportunity_id NOT IN (opportunities) | = 0 |
| 7 | NAS paths resolvable | Sample 100 nas_file_links, verify path exists | >= 95% accessible |
| 8 | Import log completeness | COUNT(*) FROM sale_import_log | = number of batches run |

## 7.2 Rollback Plan

Each import batch generates SQL files (INSERT statements) that are reviewed before execution. Rollback process:

- Before each batch: snapshot the SQLite database file (cp sale.db sale.db.backup-YYYYMMDD)

- During import: all operations wrapped in SQL transactions (BEGIN/COMMIT/ROLLBACK)

- On failure: automatic ROLLBACK + error logged to sale_import_log

- Manual rollback: restore from snapshot file

## 7.3 Data Quality Rules

- Mandatory fields: customer_name, product_group, stage (opportunities); email_address (contacts); file_name, nas_path (file links)

- Financial precision: All USD values rounded to 2 decimal places. VND values rounded to nearest integer.

- Referential integrity: All foreign keys must resolve. Orphan records rejected with error log.

- Audit trail: Every import creates sale_import_log entry. Every data mutation creates sale_audit_log entry.

# 8. Next Steps & Approval

## 8.1 Immediate Actions (Post-Approval)

| # | Action | Owner | Timeline | Deliverable |
| --- | --- | --- | --- | --- |
| 1 | Execute schema_28_tables.sql on dev database | Dev Team | Day 1 | 28-table database |
| 2 | Run workflow_to_platform_import.py for Batch 1-2 | Dev Team | Day 1-3 | Customers + Pipeline |
| 3 | Configure Gmail OAuth2 for ibshi@ + hieunh@ | IT Admin | Day 2-3 | Email sync active |
| 4 | Run Batch 3-4: Email backfill + Task generation | Dev Team | Day 4-7 | Email + Task data |
| 5 | Validate all P0 tables against checklist (7.1) | QA | Day 7 | Validation report |
| 6 | Begin NAS folder scan for sale_nas_file_links | Dev Team | Week 2 | 10K file index |
| 7 | Deploy Sale Platform v4 with populated database | Dev Team | Week 3 | Live platform |

## 8.2 Approval Required

This Database Construction Plan requires Chairman approval before execution. Key decision points:

- Confirm 28-table architecture covers all required Sale Platform v2.1 functions

- Approve 4-phase execution timeline (P0 ASAP through P3 Jun 2027)

- Validate data source mapping: confirm DS1-DS21 are the correct/complete sources

- Confirm NAS path convention (files stay on NAS, only paths indexed)

## 8.3 Related Documents

- Sale Platform Master Plan v2.1 (12 modules, 5 phases) - approved 2026-04-15

- Sale Platform Phase 1 PRD (Email+Task, Pipeline, Project Board) - approved 2026-04-15

- Workflow 2026 Data Import Plan (28 Apr 2026) - completed

- schema.sql (16 existing tables) - in sale_platform_v4/

- schema_28_tables.sql (12 new tables) - accompanying this plan

- workflow_to_platform_import.py (Python import script) - tested with 33 pipeline records

--- END OF DOCUMENT ---